**Work Schedule**

Note: We don’t have to create functionalities from scratch, use existing libraries if available. Most important thing is that “it works”.

* **Setup** (Jack) **(July 17 - July 19)**
  + Java Swing backend
  + Canvas
  + Empty menus and tabs
  + Saving/loading/converting files/new canvas
* **Quick Select Panel + Colors Panel functionality** (Matthew) **(July 20 – July 22)**
* **Tools Panel + Effects Panel Functionality** (Ibrahim) **(July 23 – July 26)**

**Make 2-minute Video** (everyone) (**By July 25**)

* Each person will make a video demonstrating the functionality of his own part.
  + Use placeholders for functionalities not yet finished.

1. Talk about Setup functionalities (20 seconds max)
2. Talk about Quick Select Panel + Colors Panel functionality (50 seconds max)
3. Talk about Tools Panel + Effects Panel Functionality (50 seconds max)

**5-minute Presentation** (everyone) **(July 25)**

* Do not have to finish by this date, we will demo what we have.
* Talk about who the target user is. (Matthew) (1 minute max)
* Talk about initial conceptual model (Ibrahim) (1 minute max).
* Talk about “revisions to your conceptual model, as a result of reflection during the design process moving from low to higher fidelity prototyping.” (Jack) (1 minute max)
* Show 2-min demo video of application in action.

**Testing** (everyone) **(July 27 – July 28)**

**Submission (July 29)**